Project Planning Phase

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 22 October 2022 |
| Team ID | PNT2022TMID27138 |
| Project Name | Natural Disasters Intensity Analysis and Classification using Artificial Intelligence |
| Maximum Marks | 8 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming  my password. | 2 | High | Dani , Vignesh |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Hakeem Sibi |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | John  Sibi |
| Sprint-2 |  | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Hakeem Dani |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Vignesh,  Sibi |
| Sprint-1 | Dashboard | USN-6 | As a user, I can access the services and information provided in the dashboard | 2 | High | John  Dani |
| Sprint-1 | login | USN-7 | As a user, I can log into the web application and access the dashboard | 2 | High | Sibi  Hakeem |
| Sprint-4 | Helpdesk | USN-8 | As a user, I can get the guidance from the customer care | 1 | High | VIgnesh Sibi,  John |
| Sprint-3 | Management | USN-9 | As an administrator, I can collect new datasets and keep the model trained | 2 | High | Dani |


|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-3 |  | USN-10 | As an administrator, I can update other features of the application | 2 | Medium | Hakeem, John |
| Sprint-3 |  | USN-11 | As an administrator, I can maintain the information about the user | 2 | medium | Dani,  Sibi |
| Sprint-4 |  | USN-12 | As an administrator, I can maintain third-party services | 1 | Low | Dani |

# Project Tracker, Velocity & Burndown Chart: (4 Marks)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on**  **Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 8 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 8 | 29 Oct 2022 |
| Sprint-2 | 4 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 4 | 05 Nov 2022 |
| Sprint-3 | 6 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 6 | 12 Nov 2022 |
| Sprint-4 | 2 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 2 | 19 Nov 2022 |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)



AV (Sprint 1) = 8/6 = 1 AV (Sprint 2) = 4/6 = 1 AV (Sprint 3) = 6/6 = 1

AV (Sprint 4) = 2/6 = 1

AV (Total ) = 20/24 = 1 (appx., 1 sprint to be completed per day)

# Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile [software development](https://www.visual-paradigm.com/scrum/what-is-agile-software-development/) methodologies such as [Scrum](https://www.visual-paradigm.com/scrum/scrum-in-3-minutes/). However, burn down charts can be applied to any project containing measurable progress over time.

